ThinkingCanvas

Development Plan & AI Ecosystem Guide

Phase-by-phase build order · Context ecosystem · Token efficiency strategy

# 01 — Two Questions Answered First

## Should the Foundation Doc live in the repo?

Yes. Unambiguously. The Foundation document is not just reference material — it is the cognitive alignment layer between you and every AI coding agent that touches this codebase. Without it, Claude Code will make locally-reasonable decisions that violate the product philosophy. With it, every agent call starts from the same mental model you hold.

But don't put the full document in the repo as-is. It's too large for an agent context window. Instead, the .ai/context/ folder contains distilled, task-scoped versions of its contents — each file loadable independently, covering exactly what an agent needs for a specific type of task.

The Foundation doc goes in /docs/foundation/ as the source of truth humans read. The .ai/context/ files are what agents load.

## Backend First or Frontend First?

Backend first. Specifically: data layer → agent pipeline → frontend canvas.

The reason: the canvas UI depends entirely on knowing the contract — what events to fire, what ghost pair shapes to render, what Supabase channels to subscribe to. Building the backend first means the frontend has a real contract to code against, not a speculative one that will change.

Exception: build the north star capture screen (session intent input) in Phase 3 before the canvas UI — it's simple, creates real session data, and lets you test the agent pipeline with actual intent strings.

# 02 — The AI Development Ecosystem

## Folder Structure in Repo

thinking-canvas/

├── docs/

│   ├── foundation/          ← Full Foundation doc (humans read)

│   └── technical/           ← Full Technical Build Spec (humans read)

├── .ai/

│   ├── context/             ← Distilled context files (agents load)

│   │   ├── CORE-CONCEPTS.md

│   │   ├── ARCHITECTURE.md

│   │   ├── CODING-STANDARDS.md

│   │   ├── AGENT-PIPELINE.md

│   │   ├── SERIALIZATION.md

│   │   ├── CANVAS-SYNC.md

│   │   └── SESSION-COMPLETE.md

│   ├── refs/

│   │   └── EXTERNAL-DOCS.md  ← Library docs + llms.txt URLs

│   └── skills/

│       ├── create-mastra-agent.md

│       ├── create-cursor-tool.md

│       ├── create-react-flow-node.md

│       ├── create-inngest-function.md

│       └── run-migration.md

└── CLAUDE.md                ← Root navigation index (agents read first)

## How Context Files Reduce Tokens and Rework

| Problem | Without ecosystem | With ecosystem |
| --- | --- | --- |
| Agent doesn't know canAgentFire() | Writes ghost logic without the guard → rework | AGENT-PIPELINE.md has the pattern — loaded for any agent task |
| Agent duplicates TypeScript types | NodeDelta defined in 3 files → type drift | CODING-STANDARDS.md prohibits it. packages/types/ is canonical. |
| Agent uses wrong model for Attunement | Calls DeepSeek instead of Gemini Flash-Lite | ARCHITECTURE.md has model routing table — loaded for agent tasks |
| Agent invents serialization format | Sends raw JSON to LLM → poor reasoning | SERIALIZATION.md loaded for any context window task |
| Agent adds debounce to Articulator | Articulator is supposed to fire immediately | AGENT-PIPELINE.md explicitly marks which pipelines skip debounce |
| Agent builds prompt dynamically | User input injected into prompt → security risk | CODING-STANDARDS.md prohibits it — first non-negotiable |

## The Load Table Principle

The CLAUDE.md load table is the primary token-saving mechanism. Every task type maps to the minimum set of context files needed — no more, no less.

Example: fixing a bug in the Expander agent loads CORE-CONCEPTS.md + AGENT-PIPELINE.md. It does NOT load CANVAS-SYNC.md, SESSION-COMPLETE.md, or SERIALIZATION.md. Those files are irrelevant and would waste tokens.

The load table was written after all context files were designed — so it accurately reflects what each file covers. Do not load files speculatively.

# 03 — Phase-by-Phase Development Plan

Phase 0  Repo Foundation & Ecosystem  (Day 1-2)

Everything that makes every subsequent phase faster. Do not skip this phase to ship faster — skipping it slows down every phase that follows.

| Task | Output | Why now |
| --- | --- | --- |
| Create monorepo with pnpm workspaces | apps/web, apps/api, packages/types | Shared types from day 1 — no drift |
| Add CLAUDE.md + .ai/ folder | Navigation index + all context files | AI agents aligned before first code line |
| Copy Foundation + Technical docs to /docs/ | Reference material in repo | Single source of truth, committed |
| Create Supabase project + apply schema migrations | All tables live, RLS policies set | Data layer ready for Phase 1 |
| Set up environment variables (local + Railway + Vercel) | .env.local on laptop, secrets in Railway/Vercel | No blocked work later |
| Install and verify: Mastra, Inngest, Hono, React Flow | All deps resolving, TypeScript happy | Catches version conflicts early |
| Set up Langfuse (local + cloud) | Observability from first agent call | Debug from day 1, not day 10 |

✓ Exit criteria: pnpm dev starts without errors. Supabase tables visible in dashboard. CLAUDE.md committed.

Phase 1  Data Layer  (Days 3-5)

The schema is already designed. This phase is pure implementation — migrations, RLS, generated types.

| Task | File | Notes |
| --- | --- | --- |
| sessions table migration | supabase/migrations/001_sessions.sql | Include original_intent NOT NULL constraint |
| nodes table migration + pgvector | supabase/migrations/002_nodes.sql | Enable pgvector extension first |
| edges table migration | supabase/migrations/003_edges.sql | edge_type ENUM + both_existing flag |
| agent_threads + attunement_state | supabase/migrations/004_threads.sql | JSONB messages array |
| ai_contributions + session_learnings | supabase/migrations/005_contributions.sql |  |
| subscriptions table | supabase/migrations/006_subscriptions.sql | Stripe sync |
| RLS policies on all tables | supabase/migrations/007_rls.sql | auth.uid() = user_id on every table |
| Generate TypeScript types | packages/types/supabase.ts | pnpm supabase:types |
| Hand-write domain types | packages/types/index.ts | NodeDelta, GhostPair, AgentThread, etc. |

✓ Exit criteria: Can create session, add nodes, draw edges via Supabase dashboard. TypeScript types compile clean.

Phase 2  Agent Foundation (Expander only)  (Days 6-12)

Prove the core loop: node created → ghost pair appears. Build only the Expander in this phase. Every other agent follows the same pattern.

| Task | File | Notes |
| --- | --- | --- |
| Hono server setup on Railway | apps/api/index.ts | POST /api/canvas-event, GET /api/stream/:id |
| Inngest setup + agent-pipeline function | apps/api/pipeline/agent-pipeline.ts | Debounce by session_id, 10s default |
| Attunement Layer (Gemini Flash-Lite) | apps/api/agents/attunement.ts | Classification only — thinking OFF |
| Orchestrator (Gemini Flash-Lite) | apps/api/agents/orchestrator.ts | Routing rules + canAgentFire() check |
| Directional summary generation on node save | apps/api/pipeline/node-save.ts | Gemini Flash-Lite, thinking ON low budget |
| Embedding generation on node save | apps/api/pipeline/node-save.ts | OpenAI text-embedding-3-small |
| Expander agent (DeepSeek V3.2) | apps/api/agents/expander.ts | With cursor tools: get_content, get_window |
| Thread serializer (tiers 0-4) | apps/api/serializer/index.ts | Expander rules first |
| Thread save/load from Supabase | apps/api/db/threads.ts | JSONB messages + compression trigger |
| Broadcast ghost pair via Supabase Realtime | apps/api/pipeline/broadcast.ts |  |
| SSE streaming endpoint | apps/api/routes/stream.ts | Progressive ghost node appearance |

✓ Exit criteria: Create a node via API call → 10s debounce → Attunement → Orchestrator → Expander fires → ghost pair in DB → Langfuse trace visible.

Phase 3  Canvas Frontend  (Days 13-19)

The UI that makes the agent pipeline visible and interactive.

| Task | File | Notes |
| --- | --- | --- |
| Next.js setup + Tailwind + React Flow | apps/web/ | Register custom node + edge types |
| North star capture screen | apps/web/app/page.tsx | Single input → creates session → navigates to canvas |
| Canvas page + React Flow setup | apps/web/app/canvas/page.tsx | Pan, zoom, basic layout |
| HumanNode component | components/canvas/nodes/HumanNode.tsx | Editable text, edge handles |
| Edge type components (4 types) | components/canvas/edges/ | Logical, Doubt, Question (pulsing), Ghost |
| Edge type selector on connect | components/canvas/EdgeTypeSelector.tsx | Dropdown: logical / doubt / question |
| GhostContextNode + GhostQuestionNode | components/ghost/ | 40-50% opacity, dashed, role icon, accept/reject |
| Zustand canvas store | hooks/useCanvasStore.ts | nodes, edges, ghostPairs, phase, debouncing |
| Supabase Realtime subscription | hooks/useCanvasSync.ts | Node changes + ghost pair broadcast |
| SSE ghost streaming hook | hooks/useGhostStream.ts | Progressive content appearance |
| Debounce visual indicator | components/canvas/DebounceIndicator.tsx | Pulsing dot near active node |
| Phase toggle (diverging / converging) | components/session/PhaseToggle.tsx | Manual override button |

✓ Exit criteria: Can create nodes on canvas, draw typed edges, see ghost nodes appear and accept/reject them. Debounce indicator visible.

Phase 4  Remaining Agents  (Days 20-28)

Every agent follows the same Mastra pattern as the Expander. The serializer and tools already exist — add per-agent rules and system prompts.

| Agent | File | Key addition vs Expander |
| --- | --- | --- |
| Orchestrator full routing rules | agents/orchestrator.ts | Add Articulator route + tier enforcement |
| Stress-Tester (DeepSeek V3.2) | agents/stress-tester.ts | Fires on phase=converging. Serializer flags contradictions. |
| Observer (DeepSeek R1) | agents/observer.ts | Canvas-wide LOD format. Queues don't broadcast until Session Complete. |
| Outer Subconscious (DeepSeek R1) | agents/outer-subconscious.ts | Stateless. Two-endpoint context only. Fires on question edge. |
| Articulator (DeepSeek V3.2) | agents/articulator.ts | Stateless. Two-trail format. Fires on existing-node edge. |
| articulator-pipeline (Inngest) | pipeline/articulator-pipeline.ts | No debounce — immediate fire |
| Serializer rules for all agents | serializer/rules.ts | Per-agent context table from TechSpec §7.4 |
| semantic_promote tool | tools/semantic-promote.ts | pgvector cosine search + deduplication |
| traverse_trail + get_path tools | tools/ | For Articulator two-trail traversal |
| Ghost status update endpoint | routes/ghost-status.ts | Canvas → thread status sync |

✓ Exit criteria: All 5 agents firing correctly. Question edge triggers Outer Subconscious. Connecting two existing nodes triggers Articulator. Phase toggle triggers Stress-Tester.

Phase 5  Session Complete + Auth  (Days 29-35)

| Task | File | Notes |
| --- | --- | --- |
| Session Complete button + modal | components/session/SessionComplete.tsx | 3-screen modal flow |
| Observer suggestions screen | components/session/ObserverSuggestions.tsx | Surface queued observations |
| Unresolved extractor query | db/unresolved.ts | Question edges + empty nodes + accepted contradictions |
| Unresolved screen + carry-forward | components/session/UnresolvedThreads.tsx | 3 actions per item |
| session_learnings write on Complete | pipeline/session-complete.ts | Inngest function |
| Carry-forward into new session | pipeline/session-start.ts | Pre-load unresolved nodes |
| Supabase Auth setup | lib/auth.ts | Anonymous sessions + Google OAuth + email/password |
| Anonymous → account migration | api/routes/auth.ts | On signup, migrate anonymous_id → user_id |
| RLS update for authenticated users | supabase/migrations/008_auth_rls.sql | Replace anonymous policy |
| Auth gate on Session 2+ | middleware.ts (Next.js) | Redirect to signup if no account on 2nd session |

✓ Exit criteria: Session Complete flow works end-to-end. Unresolved threads carry forward. Auth flow completes. Anonymous session migrates to account.

Phase 6  Payments + Tier Enforcement  (Days 36-40)

| Task | File | Notes |
| --- | --- | --- |
| Stripe product + price setup | Stripe dashboard | Free + Pro ($19/month) + 14-day trial |
| Stripe webhook handler | routes/stripe.ts | subscription.created/updated/deleted |
| subscriptions table sync | db/subscriptions.ts | Keep local tier in sync with Stripe |
| getAvailableAgents() function | lib/tier.ts | Free: expander + articulator. Pro: all. |
| Tier check in Orchestrator | agents/orchestrator.ts | Server-side — never trust client |
| Upgrade prompt in UI | components/ui/UpgradePrompt.tsx | Show when Pro-only agent would have fired |
| Stripe Customer Portal link | app/settings/page.tsx | Self-serve upgrade/downgrade/cancel |

✓ Exit criteria: Free tier only sees Expander + Articulator ghosts. Pro upgrade unlocks all agents. Stripe webhook syncs subscription state correctly.

Phase 7  Polish + Beta Launch  (Days 41-50)

| Task | Priority | Notes |
| --- | --- | --- |
| Ghost node accept/reject animations | P1 | Smooth transition from ghost to real node |
| Question edge pulsing animation | P1 | Visual signal that Outer Subconscious may fire |
| Canvas keyboard shortcuts | P1 | n = new node, e = edge mode, esc = cancel |
| Error handling + retry UI | P1 | Agent timeout → show retry option, not blank ghost |
| Inngest retry config | P1 | Max 3 retries with exponential backoff |
| North star always visible | P1 | Fixed header showing original intent throughout session |
| Mobile responsive canvas | P2 | Pinch-to-zoom React Flow on touch devices |
| Langfuse dashboard review | P1 | Check token usage, latency, cost per session |
| Load test with 50 sessions | P1 | Railway scaling, Supabase connection pool |
| First 10 users onboarding | P1 | Manual onboarding calls — observe live sessions |

✓ Exit criteria: 10 external users have completed a full session. At least 3 report feeling the 'click' moment. Session Complete flow used at least once. No critical errors in Railway logs.

# 04 — What NOT to Build in MVP

Every item below has been explicitly deferred. If an agent suggests adding any of these, decline and note it for v1.5.

| Feature | Reason deferred |
| --- | --- |
| User cognitive profile + behavioral patterns | Needs 3+ sessions of data — meaningless on MVP |
| GraphRAG knowledge graph | Adds complexity before core value is validated |
| Multiplayer / shared canvas | Requires WebRTC or Liveblocks — separate architectural decision |
| Mobile-native app | Verify web product-market fit first |
| Export / share session as PDF or image | Nice-to-have — not core value |
| Google Drive / Notion integration | Integration complexity before retention is proven |
| Observer proactive sidebar suggestions | Replaced by Session Complete consent model — no live interruption |
| Bird's eye view spatial panel | Observer queuing is sufficient for MVP |
| Power tier cognitive profile features | Needs Pro tier validation first |

# 05 — Skill Files

Skills are repeatable task patterns in .ai/skills/. They encode the exact steps an agent should follow for common ThinkingCanvas-specific tasks. Load them only when executing that specific task type.

| Skill file | When to load | What it encodes |
| --- | --- | --- |
| create-mastra-agent.md | Adding any new agent to the pipeline | Mastra Agent class pattern, system prompt constant, tool wiring, thread registration, serializer rules, Orchestrator route addition, tier enforcement, Langfuse metadata |
| create-cursor-tool.md | Adding a new graph traversal tool | createTool() Mastra pattern, Zod input schema, Supabase query pattern, return format matching node-anchored spec, which agents should receive this tool |
| create-react-flow-node.md | Adding a new visual node type to canvas | Custom node component structure, handle positions, Zustand integration, ghost vs real node distinction, nodeTypes registration |
| create-inngest-function.md | Adding a new pipeline trigger or step | inngest.createFunction pattern, when to use debounce vs immediate, step.run idempotency requirements, Supabase step isolation |
| run-migration.md | Any database schema change | Migration file naming, SQL patterns for ThinkingCanvas schema, RLS policy addition, pnpm supabase:types regeneration, type file update |

# 06 — Key Decisions Log

Decisions that look arbitrary but have specific reasoning. Read before questioning them.

| Decision | Why |
| --- | --- |
| Backend first, then frontend | API contract must exist before UI — prevents speculative frontend work |
| One agent thread per session | Prevents cross-agent context contamination. Observer shouldn't shape Expander's framing. |
| Debounce 10s default, not 3s or 30s | Fast enough to feel responsive. Slow enough to capture multi-node compositions as one unit. |
| DeepSeek via Fireworks not direct | Direct DeepSeek API has reliability issues at peak. Fireworks adds US-hosted reliability layer. |
| Gemini Flash-Lite for Attunement/Orchestrator | 65 TPS — fastest model available. These fire on every canvas event. Latency here = felt latency. |
| No managed agent platform | ThinkingCanvas intelligence IS in the agent architecture. Managed platforms can't express it. |
| LangGraph rejected in favor of Mastra | LangGraph TS lags Python by 4-8 weeks. Mastra is TypeScript-native. 41h vs 18h build benchmark. |
| Appreciation node question is optional not mandatory | Breakthrough moments need space to land. Forcing a question after every appreciation breaks the rhythm. |
| Original intent immutable | Drift detection requires a fixed north star. If intent changes, start a new session — don't mutate history. |
| Ghost status updates thread retroactively | Thread is source of truth. Canvas is the view. All state must flow through the thread. |

ThinkingCanvas — Development Plan v0.1